APPLICATION ARCHITECTURE DOCUMENT

TOGAF ADM Phase C — Application Architecture

| Nomor Dokumen | ELI-EA-APP-2025-001 |
| --- | --- |
| TOGAF Phase | Phase C — Information Systems Architecture (Application) |
| Versi | 1.0 |
| Tanggal | April 2025 |
| Application Architect | [Nama Application Architect] |
| Divalidasi Oleh | CTO, Head of IT Development |
| Metodologi | Application Portfolio Management, C4 Model, Microservices Architecture |

## 1. APPLICATION PORTFOLIO INVENTORY

Application Portfolio Inventory adalah daftar lengkap semua aplikasi yang dioperasikan oleh PT Equity Life Indonesia, beserta metadata bisnis dan teknisnya. Ini adalah "peta" dari seluruh landscape aplikasi perusahaan.

### 1.1 Portfolio Saat Ini (As-Is) — Sistem yang Berjalan

| Kode Aplikasi | Nama Aplikasi | Domain Bisnis | Vendor/Platform | Tahun Deploy | Kondisi | Disposisi |
| --- | --- | --- | --- | --- | --- | --- |
| APP-001 | Core Insurance System (Legacy) | PAS, Claims, Finance | Proprietary — Vendor A | 2009 | KRITIS — Perlu diganti | REPLACE |
| APP-002 | Agency Management System | Distribution — Agency | In-house — Java | 2015 | Stabil — Perlu upgrade | EVOLVE |
| APP-003 | Bancassurance Portal (lama) | Distribution — Banc | In-house — PHP | 2012 | DEPRECATED | RETIRE |
| APP-004 | Customer Call Center System | Customer Service | Avaya + Custom CRM | 2018 | Stabil | EVOLVE |
| APP-005 | Finance & GL System | Finance & Accounting | SAP — on-premise | 2017 | Stabil | RETAIN |
| APP-006 | HR & Payroll System | HR | SAP HCM | 2018 | Stabil | RETAIN |
| APP-007 | OJK Reporting Tool | Regulatory Compliance | In-house — Excel/VBA | 2020 | RISIKO TINGGI — Manual | REPLACE |
| APP-008 | Email & Collaboration | Produktivitas | Microsoft 365 | 2021 | Stabil | RETAIN |
| APP-009 | Document Management | Ops — Administrasi | OpenText | 2019 | Stabil | EVOLVE |
| APP-010 | Data Warehouse (tidak ada) | Analytics | N/A | N/A | TIDAK ADA | BUILD |

### 1.2 Portfolio Target (To-Be) — Sistem yang Akan Dibangun/Diupgrade

| Kode Aplikasi | Nama Aplikasi | Domain | Arsitektur | Status Build | Priority |
| --- | --- | --- | --- | --- | --- |
| NEW-001 | Policy Administration Service (PAS) | Policy, Premium | Microservices — Spring Boot | Phase 1 — Q2 2025 | KRITIS |
| NEW-002 | Claims Management Service (CMS) | Claims | Microservices — Spring Boot | Phase 2 — Q3 2025 | KRITIS |
| NEW-003 | Customer Portal (Web) | Customer Self-Service | React.js SPA | Phase 2 — Q3 2025 | TINGGI |
| NEW-004 | Customer Mobile App (iOS & Android) | Customer Self-Service | Flutter | Phase 2 — Q4 2025 | TINGGI |
| NEW-005 | Agent Portal (Web) | Agency Management | React.js SPA | Phase 1 — Q2 2025 | TINGGI |
| NEW-006 | API Gateway & Management | Integration Layer | Kong Enterprise | Phase 0 — Q1 2025 | KRITIS |
| NEW-007 | Underwriting Rules Engine | Underwriting | Drools + Spring Boot | Phase 1 — Q3 2025 | KRITIS |
| NEW-008 | Notification Service | Cross-cutting | Go + Kafka | Phase 1 — Q2 2025 | TINGGI |
| NEW-009 | Identity & Access Management | Security | Keycloak (SSO) | Phase 0 — Q1 2025 | KRITIS |
| NEW-010 | Analytics & BI Platform | Analytics | ClickHouse + Apache Superset | Phase 4 — Q1 2026 | TINGGI |
| NEW-011 | OJK Regulatory Reporting Engine | Compliance | Java + Scheduler | Phase 3 — Q4 2025 | KRITIS |
| NEW-012 | AI/ML Claims Adjudication | Claims Automation | Python + MLflow | Phase 4 — Q2 2026 | SEDANG |
| NEW-013 | Document Generation Service | Cross-cutting | Node.js + DocGen | Phase 1 — Q2 2025 | TINGGI |
| NEW-014 | Payment Integration Service | Finance | Spring Boot + Payment SDK | Phase 1 — Q2 2025 | KRITIS |

## 2. APPLICATION INTERACTION MATRIX

Matrix berikut menunjukkan hubungan data dan integrasi antar aplikasi utama dalam target arsitektur:

| Aplikasi Sumber | Aplikasi Tujuan | Jenis Integrasi | Data yang Dikirim | Protokol | SLA |
| --- | --- | --- | --- | --- | --- |
| Customer Portal / App | API Gateway | HTTPS REST | Request nasabah (polis, klaim, bayar) | REST + OAuth 2.0 | < 2 detik |
| API Gateway | PAS Microservice | gRPC / REST | Policy operations | gRPC internal | < 500ms |
| API Gateway | CMS Microservice | REST | Claims operations | REST internal | < 500ms |
| PAS | Event Bus (Kafka) | Event Streaming | PolicyCreated, PolicyUpdated events | Kafka Producer | Near-realtime |
| PAS | Notification Service | Event/Async | Trigger notifikasi nasabah | Kafka Consumer | < 30 detik |
| CMS | Underwriting Engine | REST Sync | Claim adjudication request | REST | < 5 detik |
| Payment Service | PAS | REST Callback | Payment confirmation | REST Webhook | < 5 detik |
| All Services | Identity & Access Mgmt | OIDC / OAuth 2.0 | Auth token validation | Keycloak | < 100ms |
| All Services | Data Pipeline | Event Streaming | All domain events | Kafka | Batch + stream |
| Data Pipeline | Analytics DWH | Batch ETL | Transformed data | Apache Spark | < 1 jam |
| OJK Reporting Engine | Data DWH | SQL Query | Aggregated regulatory data | JDBC | Nightly batch |
| Bank Partners (Bancassurance) | API Gateway | REST API | Policy inquiry, premium payment | REST + mTLS | < 3 detik |

## 3. APPLICATION ARCHITECTURE STANDARDS

### 3.1 Microservices Design Standards

- Single Responsibility: Setiap microservice hanya bertanggung jawab pada satu domain bisnis

- Database per Service: Setiap service memiliki database sendiri — tidak ada shared database

- API Contract First: API specification (OpenAPI 3.0) harus ditulis sebelum implementasi

- Health Endpoint Wajib: Setiap service harus expose /health, /ready, dan /metrics endpoint

- Graceful Degradation: Service harus dapat beroperasi dalam mode terbatas jika dependency down

- Idempotency: Semua operasi yang berulang harus idempoten untuk menghindari efek samping

### 3.2 API Standards

| Standar | Ketentuan | Contoh |
| --- | --- | --- |
| Naming Convention | Resource dalam plural nouns, lowercase, hyphen-separated | /api/v1/insurance-policies/{id} |
| Versioning | Versi di URL path — tidak menggunakan header | /api/v1/, /api/v2/ |
| HTTP Methods | GET (baca), POST (buat), PUT (replace), PATCH (update), DELETE | GET /policies, POST /policies |
| Response Format | JSON envelope: {success, data, meta, errors} | {"success":true,"data":{...}} |
| Error Format | RFC 7807 Problem Details | {"type":"","title":"","status":400} |
| Pagination | Cursor-based pagination — bukan offset | ?cursor=abc123&limit=20 |
| Authentication | OAuth 2.0 + JWT Bearer Token | Authorization: Bearer <token> |
| Rate Limiting | Header: X-RateLimit-Limit, Remaining, Reset | X-RateLimit-Limit: 1000 |

## 4. APPLICATION SECURITY STANDARDS

| Layer | Security Control | Standard/Tool | Mandatory? |
| --- | --- | --- | --- |
| API Gateway | Rate limiting, WAF, DDoS protection | Kong + AWS Shield | Ya |
| Authentication | OAuth 2.0 + MFA untuk admin user | Keycloak | Ya |
| Authorization | RBAC + ABAC — least privilege principle | Keycloak + OPA | Ya |
| Transport | TLS 1.3 minimum — semua komunikasi | Cert Manager + Let's Encrypt | Ya |
| Application | OWASP Top 10 mitigation — SAST dalam CI/CD | SonarQube + Checkmarx | Ya |
| Data | Enkripsi field PII di database level | Vault (HashiCorp) | Ya |
| Container | Image scanning — no critical CVE sebelum deploy | Trivy + Harbor Registry | Ya |
| Runtime | Runtime security monitoring — detect anomalies | Falco | Ya |