PANDUAN IMPLEMENTASI ISO 27001:2022

Information Security Management System (ISMS)

Practical Setup Guide for CISO

Versi 1.0 | Maret 2026 | Status: Ready for Implementation

# 📑 Daftar Isi

- Pengenalan ISO 27001:2022

- Kerangka Kerja & Struktur

- Fase 1: Persiapan & Assessment

- Fase 2: Perencanaan & Desain

- Fase 3: Implementasi

- Fase 4: Monitoring & Improvement

# 1. Pengenalan ISO 27001:2022

## 1.1 Apa itu ISO 27001:2022?

ISO 27001:2022 adalah standar internasional untuk Information Security Management System (ISMS). Standar ini menggantikan ISO 27001:2013 dan membawa perubahan signifikan dalam pendekatan keamanan informasi.

💡 Poin Penting: ISO 27001:2022 berfokus pada konteks organisasi, stakeholder management, dan risk-based approach yang lebih holistik.

## 1.2 Perubahan Utama dari Versi Sebelumnya

## 1.3 Manfaat Implementasi

- Perlindungan Data: Melindungi informasi sensitif dari ancaman cyber

- Kredibilitas Bisnis: Meningkatkan kepercayaan klien dan partner

- Compliance: Memenuhi persyaratan regulasi (GDPR, PDP, dll)

- Efisiensi Operasional: Proses keamanan yang terstruktur dan efisien

- Risk Reduction: Mengurangi potensi kerugian dari security incidents

# 2. Kerangka Kerja & Struktur ISO 27001:2022

## 2.1 High Level Structure

- Organisasi dan Konteks: Memahami organisasi Anda

- Kepemimpinan: Komitmen dan dukungan manajemen

- Perencanaan: Identifikasi risiko dan perencanaan strategis

- Dukungan: Sumber daya, kompetensi, komunikasi, dokumentasi

- Operasi: Implementasi dan pengendalian

- Evaluasi Kinerja: Monitoring, measurement, audit, management review

- Perbaikan: Peningkatan berkelanjutan

# 3. Fase 1: Persiapan & Assessment (0-4 minggu)

## 3.1 Langkah-Langkah Awal

### 3.1.1 Mendapatkan Dukungan Manajemen

Langkah pertama dan paling kritis adalah mendapatkan executive sponsorship:

- Presentasi kepada CEO/Board tentang business case

- Jelaskan ROI dan risk mitigation

- Butuh budget, resources, dan time commitment

- Tetapkan steering committee dengan C-level member

⚠️ KRITIS: Tanpa dukungan manajemen, implementasi akan gagal. Pastikan ISO 27001 adalah prioritas strategis organisasi.

### 3.1.2 Bentuk Tim Project

- Steering Committee: CFO, COO, CIO, Head of HR

- Information Security Officer (ISO): Lead implementasi

- Process Owners: Mewakili setiap departemen

- External Consultant: Opsional, membantu accelerate

- Internal Audit Team: Verifikasi compliance

# 4. Implementasi Kontrol Prioritas

## 4.1 Access Control (A.8.2)

Requirement: Grant access berdasarkan need-to-know principle

- ☐ Implement role-based access control (RBAC)

- ☐ User provisioning & de-provisioning process

- ☐ Regular access reviews (quarterly minimum)

- ☐ Multi-factor authentication (MFA) untuk sensitive systems

- ☐ Default deny principle untuk system access

## 4.2 Cryptography (A.8.3)

Requirement: Encrypt sensitive data

- ☐ Encryption at rest: Database encryption, file encryption, disk encryption

- ☐ Encryption in transit: TLS/SSL untuk all communications

- ☐ Key management: Secure key generation, storage, rotation

- ☐ Document encryption strategy & key management policy

## 4.3 Incident Management (A.8.16)

Requirement: Detect dan respond to security incidents

- ☐ Develop incident response plan & procedures

- ☐ Define incident classification & severity levels

- ☐ Establish incident response team & hotline

- ☐ Incident detection & notification process

- ☐ Incident investigation & forensics procedures

- ☐ Post-incident review & lessons learned

- ☐ Maintain incident records for audit

# 5. Kesimpulan & Recommended Timeline

Implementasi ISO 27001:2022 adalah journey berkelanjutan. Untuk sukses:

- Secure Executive Support: Dapatkan dukungan C-level sebagai first step

- Take Risk-Based Approach: Focus pada highest-risk areas dulu

- Document Everything: Maintain comprehensive records untuk audit

- Engage All Stakeholders: Security adalah tanggung jawab semua orang

- Continuous Improvement: ISMS is never 'done' - always improving

## Recommended Implementation Timeline

- Phase 1 (Persiapan): 0-4 minggu

- Phase 2 (Perencanaan): 4-8 minggu

- Phase 3 (Implementasi): 8-24 minggu

- Phase 4 (Optimization): Ongoing

- Total: 6-12 bulan untuk certification-ready

© 2026 CISO Guide - Information Security Management System Implementation

Document Version: 1.0 | Last Updated: March 2026