| No. Dokumen | ELI-ISMS-DOC-004 | Versi | 1.0 |
| --- | --- | --- | --- |
| Judul | Risk Treatment Plan 2026 | Tanggal | Maret 2026 |
| Klasifikasi | Internal / Restricted | PIC | IT Security & Governance, Risk Management |

# Risk Treatment Plan

Dokumen ini mendokumentasikan rencana penanganan risiko keamanan informasi berdasarkan hasil Risk Assessment 2026, sesuai ISO/IEC 27001:2022 Clause 6.1.3. Setiap risiko yang tidak diterima (di atas risk acceptance criteria) harus memiliki rencana treatment yang jelas.

| Risk ID | Deskripsi Risiko | Risk Level | Treatment | Rencana Penanganan | PIC | Target | Status | Keterangan / Progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-2026-001 | Ransomware attack pada server produksi | HIGH (16) | Mitigate | Implementasi EDR, network segmentation, backup immutable | IT Security & Governance | Q2 2026 | In Progress | EDR deployed, segmentasi ongoing |
| R-2026-002 | Data breach data pribadi nasabah | CRITICAL (20) | Mitigate | Enkripsi at-rest & in-transit, DLP, access review berkala | IT Security, Compliance | Q1 2026 | In Progress | Enkripsi done, DLP in progress |
| R-2026-003 | Kegagalan sistem core saat jam operasional | HIGH (15) | Mitigate | HA cluster, DR site, monitoring real-time | IT Infrastructure | Q2 2026 | In Progress | HA active, DR testing scheduled |
| R-2026-004 | Unauthorized access oleh ex-karyawan | MEDIUM (9) | Mitigate | Auto-disable account, offboarding checklist, PAM | IT Security, HC | Q1 2026 | Completed | Offboarding SOP updated |
| R-2026-005 | Ketidakpatuhan UU PDP | HIGH (12) | Mitigate | Penunjukan DPO, ROPA, prosedur DSR, training | Compliance, IT Security | Q2 2026 | In Progress | DPO ditunjuk, ROPA draft |
| R-2026-006 | Vendor cloud tidak comply SOC2/ISO27001 | MEDIUM (8) | Transfer | Klausul keamanan di PKS, audit vendor tahunan, SLA keamanan | IT Vendor Mgmt, Procurement | Q2 2026 | Planned | Review PKS ongoing |
| [ID] | [Deskripsi risiko] | [Risk Level] | [Accept/Mitigate/Transfer/Avoid] | [Rencana penanganan] | [PIC] | [Target] | [Status] | [Keterangan] |

Keterangan Status:

- Planned = Belum dimulai

- In Progress = Sedang dikerjakan

- Completed = Selesai, menunggu verifikasi efektivitas

- Verified = Selesai dan terbukti efektif

# Persetujuan

| Peran | Nama | Tanda Tangan | Tanggal |
| --- | --- | --- | --- |
| Disusun oleh | [nama] |  |  |
| Diperiksa oleh | [nama] |  |  |
| Disetujui oleh | [nama] |  |  |