## Slide 1
ELI_IT Release Management

## Slide 2
Release Management Flow
To plan, control, and deliver system changes into production in a structured, low-risk manner to ensure business value is realized with minimal disruption to operations.
5. Release Closure
This process deals with closing a release after verifying if activity logs and CMS contents are up to date
Release Planning
Release Verification
Release Deployment
Early Life Support
Release Closure
Release Planning
The objective of this process is to submit request of changes to be verify and decided of Go/No Go Deployment in CAB Forum
2. Release Verification
This process deals with verify planned releases and ensures all components are ready to enter the production phase.
3. Release Deployment
The objective of this process is to deploy new release in prod environment as schedule with pre-defined steps include rollback
4. Early Life Support (ELS)
The purpose of this process is to resolve operational issues during initial period after release deployment (Hypercare).
Release Plan with supported doc
Deployment Execution Record / Log and Prod Release Announcement
Operational Readiness, Go/No Go Approval and Plan Deployment Announcement
PIR Report, Lesson Learned Doc, Release / CAB Closure Report
ELS Monitoring Report, Incident Tracking Report, Operation Handover Readiness
STAGES
DESCRIPTION
OUTPUT

## Slide 3
Change Advisory Board (CAB) - Governance
Cross-functional team in that evaluates, prioritizes, and authorizes changes in PROD to minimize risk and service disruptions
Roles | Key Responsibilities | Assignee | CAB Approval | 
 |  |  | Regular | Emergency
CAB Sponsor | - Provide final approval or escalation decision for high-risk, high-impact, emergency or strategic IT changes. - Ensure changes align with business strategy, regulatory requirements, and risk management standards. - Resolve cross-department conflicts or prioritization issues related to major or emergency changes. - Ensure adequate resources, capabilities, and controls exist to manage IT changes safely. | Head of IT / CTO | Optional | Mandatory
CAB Owner | - Define and maintain the CAB governance framework and policies. - Ensure CAB decisions align with IT strategy, risk management, and business objectives. - Approve or escalate high-risk, critical or emergency changes. - Ensure proper stakeholder representation in CAB. - Monitor the effectiveness of change management and CAB decisions. - Monitor and report change performance metrics (e.g., success rate, incidents after change, deployment stability). - Report major change initiatives, risks, and outcomes to Head of IT or BOM when necessary | Head of IT Ops & Infra | Mandatory | Mandatory
CAB Manager | - Schedule and facilitate CAB meetings. - Review submitted change requests (RFCs) for completeness before CAB review. - Prepare and distribute CAB agenda, documentation, and change impact analysis. - Coordinate with change owners, release teams, and stakeholders. - Document CAB decisions, approvals, rejections, and action items. - Track change implementation status and post-implementation reviews. - Ensure changes follow the defined change management workflow. | Head of IT DevSecOps | Mandatory | Mandatory
CAB Member | - Provide change requests approval and supporting approval documentation (SIT/UAT, Pen-Test & Perf-Test Approval). - Provide assessment impact, risk, security, compliance, and operational readiness. - Provide technical or business input during CAB discussions include deployment, rollback & operational plan - Ensure the changes does not negatively impact systems, customers, or operations in Production - Support post-implementation review and lessons learned when needed before changes handed over to IT Ops | Head of IT BA | Not Required | Not Required
 |  | Head of IT DEV/CORE |  | 
 |  | Head of IT DATA |  | 
 |  | PMO / PO |  | 
 |  | SME or Business Stakeholder (if required) |  | 

## Slide 4
CAB Submission, Forum and Deployment Schedule 2026
This will be guideline schedule for Project, Bug fixes or CR to release changes in PROD environment
CAB Submission : Every Monday at 3PM
Regular Deployment : Every Thursday EOD
CAB Forum (Go / No-Go) : Every Tuesday at 2 PM
No Deployment (Freeze Period) : Every W4 EOM (Closing) & W1 Jan (New Year)
Year | 2026 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Quarter | Q1 |  |  |  |  |  |  |  |  |  |  |  | Q2 |  |  |  |  |  |  |  |  |  |  |  |  | Q3 |  |  |  |  |  |  |  |  |  |  |  |  | Q4 |  |  |  |  |  |  |  |  |  |  |  |  | 
Month | Jan |  |  |  | Feb |  |  |  | Mar |  |  |  | Apr |  |  |  |  | May |  |  |  | Jun |  |  |  | Jul |  |  |  |  | Aug |  |  |  | Sep |  |  |  | Oct |  |  |  |  | Nov |  |  |  | Dec |  |  |  | 
Week | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 5
CAB Submission | 5 | 12 | 19 | 26 | 2 | 9 | 16 | 23 | 2 | 9 | 16 | 25 | 30 | 6 | 13 | 20 | 27 | 4 | 11 | 18 | 25 | 2 | 8 | 15 | 22 | 29 | 6 | 13 | 20 | 27 | 3 | 10 | 18 | 24 | 31 | 7 | 14 | 21 | 29 | 5 | 12 | 19 | 26 | 2 | 9 | 16 | 23 | 30 | 7 | 14 | 21 | 28
CAB Forum | 6 | 13 | 20 | 27 | 3 | 10 | 18 | 24 | 3 | 10 | 17 | 25 | 31 | 7 | 14 | 21 | 28 | 5 | 12 | 19 | 26 | 2 | 9 | 17 | 23 | 30 | 7 | 14 | 21 | 28 | 4 | 11 | 18 | 26 | 1 | 8 | 15 | 22 | 30 | 6 | 13 | 20 | 27 | 3 | 10 | 17 | 24 | 1 | 8 | 15 | 22 | 29
Deployment | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 5 | 12 | 18 | 26 | 2 | 9 | 16 | 23 | 30 | 7 | 13 | 21 | 28 | 4 | 11 | 18 | 25 | 2 | 9 | 16 | 23 | 30 | 6 | 13 | 20 | 27 | 3 | 10 | 17 | 24 | 1 | 8 | 15 | 22 | 29 | 5 | 12 | 19 | 26 | 3 | 10 | 17 | 24 | 31
Emergency Deployment : Any request must follow guideline, assessment and approval mechanism from CAB Manager, CAB Owner & CAB Sponsor

## Slide 5: Appendix

## Slide 6
Release Planning
CAB Submission - Document Registration
Ensure the release scope, readiness, and deployment schedule are clearly defined and properly documented

## Slide 7
Release Verification
CAB Forum & Approval Go / No-Go
To confirm that the release is technically and operationally ready before production deployment

## Slide 8
Release Deployment
Deployment Execution & Notification (Success/Failed)
Communicate execution plan and control the production deployment or rollback process.

## Slide 9
Early Life Support
Hypercare Maintenance Period
Provide heightened monitoring and rapid issue resolution after release to Production

## Slide 10
Release Closure
Post Implementation Review (PIR) – BAU Maintenance
Formally close the release after confirming stability and capturing lessons learned