## Slide 1
PT Equity Life Indonesia
Release & Change
Management
IT Governance Framework — Hybrid CI/CD + CAB Model
Version 2.0 | ISO/IEC 27001:2022 Aligned | POJK No.11/2022 | ITIL 4 Change Enablement
IT DevSecOps | March 2025

## Slide 2
PT Equity Life Indonesia
Release & Change Management v2.0
What is Release Management?
Grounded in ITIL 4 & ISO/IEC 27001:2022 — why every IT organization must have it
📖
ITIL 4
Change Enablement
Definition
A practice to maximize the number of successful IT changes by properly assessing risk, authorizing, and managing the change schedule.
3 Change Types
Standard: Pre-approved, low risk
Normal: Needs CAB review, scheduled
Emergency: Fast-track for critical incidents
Core Principle
Every change must be planned, tested, authorized, and rollback-ready.
🛡
ISO 27001:2022
Control A.8.32
Mandatory Requirement
Changes to information systems must be planned, tested, reviewed, and documented to protect information security.
4 Key Controls
A.8.32 Change Management
A.5.3 Segregation of Duties
A.8.15 Logging & Audit Trail
A.8.29 Security Testing
Local Regulation
POJK No.11/2022 requires documented IT change management for financial institutions in Indonesia.
❓
Why It Matters
Root causes & justification
Without Release Management:
• 80% of outages caused by unmanaged changes (Gartner)
• No audit trail = failed ISO 27001 audit
• No rollback plan = slow recovery
• Unclear who approves, who deploys
With Release Management:
• Every change authorized & fully traceable
• Rollback ready = faster MTTR
• Clear governance = OJK & ISO audit-ready
📈
Business Impact
Why leadership cares
99.9%
Availability
SLA Target
100%
Audit Trail
Coverage
<30m
Rollback SLA
Recovery Time
≥95%
Change Success
Rate Target
Strategic Value for ELI
• Protect ELI reputation from IT incidents
• Meet OJK & ISO 27001 obligations
• Reduce unplanned downtime & incident costs
• Faster feature delivery with governance
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
2 / 20

## Slide 3
PT Equity Life Indonesia
Release & Change Management v2.0
Agenda
Overview of topics covered in this presentation
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
2 / 19
01
Release Management Flow
5-stage process overview
02
Model 3 Jalur Approval
Automated · Hybrid · CAB Forum
03
Domain Coverage
Application, Infrastructure, Network, Security, Data
04
Change Classification Matrix
Standard · Normal · Major · Emergency
05
CI/CD Pipeline Gates
8 mandatory security & quality gates
06
Segregation of Duties (SoD)
ISO 27001 A.5.3 compliance
07
CAB Governance
Roles, responsibilities & approval authority
08
Go / No-Go Checklist
Pre-deployment readiness checklist
09
Emergency Change Fast Track
CAB emergency procedure
10
KPI & Metrics Dashboard
Performance indicators & targets
11
CAB Schedule 2026
Submission, forum & deployment calendar

## Slide 4
PT Equity Life Indonesia
Release & Change Management v2.0
Release Management Flow
5-stage structured process for all changes entering production
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
3 / 19
1
Release
Planning
Define scope, timeline, risk. Submit RFC. Automated: CI/CD pipeline triggers. CAB: weekly submission.
2
Release
Verification
SIT/UAT, security scan, peer review. Automated: pipeline gates. CAB: impact analysis & go/no-go.
3
Release
Deployment
Execute to production with rollback plan. Automated: CD pipeline. CAB: scheduled Thursday window.
4
Early Life
Support (ELS)
Hypercare monitoring 5 business days. All jalur: SLA monitoring, incident escalation, rollback if needed.
5
Release
Closure
PIR, lesson learned, CMS update. CAB closure report or pipeline run report. KPI recorded.
Applies to all jalur:
🤖 Automated (CI/CD pipeline only)
🔀 Hybrid (CI/CD + async approval)
👥 CAB Forum (Major / Emergency only)

## Slide 5
PT Equity Life Indonesia
Release & Change Management v2.0
Model 3 Jalur Approval
Proportional governance — risk-based approval pathway selection
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
4 / 19
🤖 JALUR 1 — Automated
When:
Standard changes — low risk, well-tested, pre-approved patterns
Examples:
Hotfix patch, config tune, scheduled script, minor UI update
Approval:
Pipeline gates only — no human approval needed
Lead Time:
Minutes–Hours
Domains:
Application, Infrastructure (IaC)
Gates:
SAST · SCA · Unit Test ≥80% · Peer Review · Signed Artifact
🔀 JALUR 2 — Hybrid
When:
Normal changes — moderate risk, new feature or cross-system impact
Examples:
New API endpoint, DB schema change, firewall rule, network config
Approval:
CI/CD pipeline + async approval via ticket (SLA: 1–2 business days)
Lead Time:
Days
Domains:
All 5 domains
Gates:
Full pipeline gates + Change Owner + 1 Senior Approver
👥 JALUR 3 — CAB Forum
When:
Major / Emergency changes — high risk, regulatory impact, org-wide
Examples:
Core system migration, cloud cutover, emergency incident patch, compliance change
Approval:
Synchronous CAB Forum meeting — CAB Manager + Owner (+ Sponsor for Emergency)
Lead Time:
Weekly forum / Immediate for Emergency
Domains:
All 5 domains
Gates:
Full gates + Go/No-Go checklist + CAB minutes
ℹ️ Change Owner selects the jalur based on the Change Classification Matrix. CAB Manager may escalate to a higher jalur at any time.

## Slide 6
PT Equity Life Indonesia
Release & Change Management v2.0
Domain Coverage
Change management applies across all 5 IT domains
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
5 / 19
💻
Application
Scope
Web/mobile apps, APIs, microservices, integrations
Tools
GitLab CI/CD, SonarQube, JIRA, Nexus
Jalur
Automated / Hybrid / CAB
Controls
SAST, SCA, UAT, Peer Review
🖥️
Infrastructure
Scope
Servers, VMs, cloud resources, storage, IaC (Terraform, Ansible, Helm)
Tools
Terraform Cloud, Ansible AWX, Helm, Checkov
Jalur
Hybrid / CAB
Controls
IaC lint, drift detection, approvals, rollback plan
🌐
Network
Scope
Routers, switches, firewalls, VPN, DNS, load balancers
Tools
GitOps (network-as-code), Nautobot, Batfish
Jalur
Hybrid / CAB
Controls
Config diff review, connectivity test, CAB approval
🔒
Security
Scope
SSL/TLS, IAM policies, WAF rules, SIEM config, cert rotation
Tools
Vault, Trivy, OWASP ZAP, Wazuh/SIEM
Jalur
Hybrid / CAB (always ≥ Hybrid)
Controls
Security review, pen-test, CISO/SecOps sign-off
🗄️
Data
Scope
Database schema, migration scripts, ETL pipelines, data retention
Tools
Liquibase/Flyway, dbt, backup tools
Jalur
Hybrid / CAB
Controls
Schema review, data backup verified, rollback script ready

## Slide 7
PT Equity Life Indonesia
Release & Change Management v2.0
Change Classification Matrix
Risk-based classification determines jalur and approval level
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
6 / 19
Criteria
Standard
(Jalur 1 🤖)
Normal
(Jalur 2 🔀)
Major
(Jalur 3 👥)
Emergency
(Jalur 3 ⚡)
Risk Level
Very Low
Low–Medium
High
Critical (Active Incident)
Change Scope
Single component
Multi-component
Multi-system/domain
Any — incident-driven
Rollback
Automated
Scripted, tested
Tested + rehearsed
Mandatory, <30 min
Testing
Unit test ≥80%
SIT + UAT
SIT+UAT+Pen-test
Minimal rapid test
Lead Time
Minutes–Hours
2–5 business days
≥5 business days
<4 hours
Approval
Pipeline gates
+Senior approver
CAB Forum meeting
CAB Manager+Owner+Sponsor
Examples
Config tune,
hotfix patch
New API,
DB schema
Core system migration,
cloud cutover
Critical prod outage,
security breach
Freeze Period
Blocked
Blocked
Blocked (waiver)
Allowed with approval

## Slide 8
PT Equity Life Indonesia
Release & Change Management v2.0
CI/CD Pipeline Gates
8 mandatory quality & security gates — all must pass before deployment
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
7 / 19
G1
SAST
Static Application Security Testing — SonarQube quality gate, zero critical findings
G2
SCA
Software Composition Analysis — no known CVE in dependencies (OWASP, Snyk)
G3
Unit Test
Coverage ≥ 80% enforced. Test results published to pipeline artifacts
G4
Container Scan
Trivy scan on Docker images — zero HIGH/CRITICAL vulnerabilities
G5
Peer Review
Minimum 1 reviewer (author ≠ reviewer). Approved in GitLab MR
G6
Signed Artifact
All artifacts signed and stored in Nexus/registry. Immutable build record
G7
Freeze Check
Pipeline enforces deployment freeze on W4 EOM and W1 Jan. Auto-block
G8
SIEM Logging
All deployments emit structured events to SIEM. Audit trail mandatory (ISO A.8.15)
⚠️ Any gate failure blocks deployment automatically. Emergency bypass requires CAB Manager + CAB Owner written approval with documented justification (retained ≥ 3 years).

## Slide 9
PT Equity Life Indonesia
Release & Change Management v2.0
Segregation of Duties (SoD) Matrix
ISO/IEC 27001:2022 Control A.5.3 — No single person controls end-to-end change
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
8 / 19
Core Principle: Developer ≠ Deployer | Author ≠ Reviewer | Requester ≠ Approver | Deployer ≠ CAB Approver
✅ Permitted
❌ Prohibited (SoD conflict)
◑ Conditional (with documented justification)
Write Code
Peer Review
Deploy to Prod
Approve RFC
CAB Go/No-Go
Emergency Approve
PIR Sign-off
Developer
✅
❌
❌
◑
❌
❌
◑
QA/Tester
◑
✅
❌
◑
❌
❌
✅
Change Owner
✅
❌
◑
✅
❌
❌
✅
Senior Reviewer
◑
✅
◑
✅
❌
❌
✅
CAB Manager
❌
❌
❌
◑
✅
❌
✅
CAB Owner/Sponsor
❌
❌
❌
❌
✅
✅
✅
Ops/Deployer
❌
◑
✅
❌
❌
❌
✅

## Slide 10
PT Equity Life Indonesia
Release & Change Management v2.0
Change Advisory Board (CAB) — Governance
CAB Forum for Major & Emergency changes only. Standard/Normal: Automated or Async approval.
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
9 / 19
ℹ️ With CI/CD adoption, CAB Forum is reserved for MAJOR and EMERGENCY changes only. Standard and Normal changes use automated pipeline or async approval.
Role
Key Responsibilities
Assignee
Regular
CAB
Emergency
CAB
CAB Sponsor
Final approval for high-risk/emergency changes. Align with business strategy & regulatory standards. Resolve cross-department conflicts.
Head of IT / CTO
Optional
Mandatory
CAB Owner
Define & maintain CAB governance framework. Approve/escalate high-risk changes. Monitor change performance metrics. Report to BOM when needed.
Head of IT Ops & Infra
Mandatory
Mandatory
CAB Manager
Facilitate CAB meetings. Review RFC completeness. Prepare agenda & impact analysis. Track change status. Ensure SoD compliance across all jalur.
Head of IT DevSecOps
Mandatory
Mandatory
CAB Member
Provide SIT/UAT, Pen-Test & Perf-Test approvals. Assess impact, risk, security, compliance, and operational readiness. Support PIR.
Head of IT BA, Head of IT DEV/CORE, Head of IT DATA, PMO/PO, SME (if needed)
Not Required
Not Required

## Slide 11
PT Equity Life Indonesia
Release & Change Management v2.0
Go / No-Go Checklist
Pre-deployment readiness gates — all items must be GREEN before deployment proceeds
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
10 / 19
Category
Checklist Item
Automated
🤖
Hybrid
🔀
CAB
👥
Planning
RFC submitted and complete
✅
✅
✅
Change classification confirmed by CAB Manager
—
✅
✅
Deployment window confirmed (no freeze period)
✅
✅
✅
Verification
All pipeline gates passed (G1–G8)
✅
✅
✅
SIT / UAT approval obtained
—
✅
✅
Security pen-test clearance (Major only)
—
—
✅
Peer review approved (author ≠ reviewer)
✅
✅
✅
Deployment
Rollback procedure documented & tested
✅
✅
✅
Deployment runbook / checklist ready
✅
✅
✅
Stakeholder notification sent
—
✅
✅
Database backup verified (if DB change)
◑
✅
✅
ELS
ELS monitoring configured (alerting, dashboards)
✅
✅
✅
On-call rotation confirmed for hypercare period
—
✅
✅
Closure
PIR scheduled (within 5 business days)
—
◑
✅
✅ = Required | ◑ = Conditional | — = Not applicable

## Slide 12
PT Equity Life Indonesia
Release & Change Management v2.0
Emergency Change Fast Track
For critical production incidents — speed with control
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
11 / 19
⚡ Emergency Change = Active production incident or imminent security threat. Must follow this procedure — no shortcuts.
E1
T+0
Incident Declared
Incident Manager declares P1/P2. Emergency change request raised via fast-track form (verbal + ticket within 30 min).
E2
T+15 min
CAB Notification
CAB Manager notified immediately. Contacts CAB Owner. Determines if CAB Sponsor needed (P1 = Mandatory).
E3
T+30 min
Rapid Assessment
Change Owner prepares: root cause hypothesis, proposed fix, rollback plan (must be <30 min recovery), blast radius.
E4
T+1 hr
Emergency Approval
CAB Manager + CAB Owner grant verbal approval (confirmed in writing within 2 hours). P1: Sponsor mandatory.
E5
T+2 hr
Controlled Deployment
Deploy with real-time CAB Manager oversight. Ops/Deployer executes — developer does NOT deploy (SoD maintained).
E6
T+24 hr
Immediate PIR
PIR mandatory within 24 hours. Root cause, timeline, controls gap analysis, corrective actions. Escalate to CAB Owner.
⚠️ Pipeline gate bypass requires written justification. All emergency changes must be retrospectively reviewed and documented within 24 hours (ISO A.8.32).

## Slide 13
PT Equity Life Indonesia
Release & Change Management v2.0
KPI & Metrics Dashboard
Release & Change Management performance indicators — measured monthly
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
12 / 19
KPI Name
Target
ISO Ref
Description
🎯
Change Success Rate
≥ 95%
A.8.32
Changes deployed without incident or emergency rollback
⚡
Emergency Change Rate
≤ 5%
A.8.32
Emergency changes as % of total — indicates process maturity
🔄
Rollback Rate
≤ 3%
A.8.29
Changes requiring rollback after deployment to production
📋
CAB RFC Completeness
100%
A.8.32
RFC submissions with all required documentation complete
🔒
SoD Compliance Rate
100%
A.5.3
Deployments with no SoD violation — no dev=deployer
🛡️
Pipeline Gate Pass Rate
≥ 90%
A.8.29
Builds passing all 8 CI/CD gates on first attempt
📝
Audit Trail Coverage
100%
A.8.15
Changes with complete SIEM audit log (who/what/when/why)
🔍
PIR Completion Rate
100%
A.8.32
Post-Implementation Reviews completed within SLA
⏱️
CAB Review Cycle Time
≤ 5 days
POJK
Average time from RFC submission to CAB approval decision
📊
Mean Time to Recover (MTTR)
≤ 4 hrs
A.8.32
Average recovery time for failed or rolled-back changes
KPIs reviewed monthly by CAB Manager and reported quarterly to Head of IT. Trends below target trigger corrective action plan within 30 days.

## Slide 14
PT Equity Life Indonesia
Release & Change Management v2.0
CAB Schedule 2026
Submission, Forum & Deployment calendar — applies to Hybrid & CAB jalur only
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
13 / 19
CAB Submission
📥
Every Monday
3:00 PM
CAB Forum (Go/No-Go)
🗣️
Every Tuesday
2:00 PM
Regular Deployment
🚀
Every Thursday
EOD (17:00)
Automated (CI/CD)
🤖
Any time
Pipeline-triggered
Freeze Period
⛔
W4 EOM + W1 Jan
No deployment
Emergency Deploy
⚡
Any time
Approval required
Quarter
Month
Month
Month
CAB Forum Dates
Deployment Dates
Notes
Q1 (Jan–Mar)
January
February
March
6, 13, 20, 27 | 3, 10, 18, 24 | 3, 10, 17, 25
8, 15, 22, 29 | 5, 12, 19, 26 | 5, 12, 18, 26
W4 Jan = Freeze
W1 Jan = New Year
Q2 (Apr–Jun)
April
May
June
7, 14, 21, 28 | 5, 12, 19, 26 | 2, 9, 17, 23, 30
9, 16, 23, 30 | 7, 13, 21, 28 | 4, 11, 18, 25
W4 EOM = Freeze
Q3 (Jul–Sep)
July
August
September
7, 14, 21, 28 | 4, 11, 18, 26 | 1, 8, 15, 22
9, 16, 23, 30 | 6, 13, 20, 27 | 3, 10, 17, 24
W4 EOM = Freeze
Q4 (Oct–Dec)
October
November
December
6, 13, 20, 27 | 3, 10, 17, 24 | 1, 8, 15, 22, 29
8, 15, 22, 29 | 5, 12, 19, 26 | 3, 10, 17, 24, 31
W4 Dec = Freeze
W1 Jan = New Year

## Slide 15
Appendix
Detailed process flows for each stage of the Release Management lifecycle
A1. CAB Submission — Document Registration
A2. CAB Forum & Approval Go/No-Go
A3. Deployment Execution & Notification
A4. Hypercare Maintenance Period
A5. PIR & Release Closure

## Slide 16
PT Equity Life Indonesia
Release & Change Management v2.0
A1 — CAB Submission — Document Registration
Stage: Release Planning | Ensure the release scope, readiness, and deployment schedule are clearly defined and properly documented before submission to CAB.
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
15 / 19
STEPS
1
Change Owner prepares RFC (Request for Change) with: scope, risk assessment, test results, rollback plan, deployment window
2
Automated jalur: RFC auto-generated by CI/CD pipeline with build artifacts, scan results, test coverage report
3
Hybrid/CAB jalur: RFC submitted manually via JIRA/ticketing system by Monday 3PM
4
CAB Manager reviews RFC completeness — incomplete submissions returned within 1 business day
5
Approved RFC added to CAB Forum agenda for next Tuesday meeting
📤 OUTPUTS
✓ RFC document (completed)
✓ Checklist — Go/No-Go pre-check
✓ Deployment window confirmation
🔐 CONTROLS
⚙ RFC template enforcement (A.8.32)
⚙ Completeness gate by CAB Manager
⚙ Mandatory rollback plan

## Slide 17
PT Equity Life Indonesia
Release & Change Management v2.0
A2 — CAB Forum & Approval — Go / No-Go
Stage: Release Verification | Confirm that the release is technically and operationally ready before production deployment.
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
16 / 19
STEPS
1
CAB Manager distributes RFC agenda to CAB Members 24 hours before forum
2
CAB Forum convenes every Tuesday 2PM — CAB Owner chairs, CAB Manager facilitates
3
Each RFC presented: change owner walks through scope, risk, test results, rollback
4
CAB Members assess: technical risk, business impact, security posture, compliance
5
CAB Owner issues Go (approved) or No-Go (deferred / rejected with documented reason)
6
Automated jalur: Go/No-Go decision is the pipeline final gate — no meeting required
📤 OUTPUTS
✓ CAB minutes with Go/No-Go decision
✓ Approved change record
✓ Deployment schedule confirmation
🔐 CONTROLS
⚙ Quorum required for meeting (CAB Owner + CAB Manager)
⚙ No-Go reasons documented and tracked
⚙ Emergency override: CAB Manager + Owner only

## Slide 18
PT Equity Life Indonesia
Release & Change Management v2.0
A3 — Deployment Execution & Notification
Stage: Release Deployment | Communicate execution plan and control the production deployment or rollback process.
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
17 / 19
STEPS
1
Ops/Deployer receives approved RFC + signed artifact from Nexus
2
SoD verified: developer ≠ deployer before execution begins
3
Pre-deployment notification sent to stakeholders (email + Slack) 1 hour before
4
Deployment executed per runbook — every step logged in SIEM (A.8.15)
5
Post-deployment smoke test: critical paths verified within 15 minutes
6
If failure: rollback executed immediately; CAB Manager notified; incident raised
7
Deployment success/failure notification sent to all stakeholders within 30 minutes
📤 OUTPUTS
✓ Deployment execution log
✓ SIEM audit trail
✓ Success/failure notification
🔐 CONTROLS
⚙ SoD: Developer ≠ Deployer (A.5.3)
⚙ Signed artifact verification
⚙ Real-time SIEM logging (A.8.15)
⚙ Rollback SLA: <30 min

## Slide 19
PT Equity Life Indonesia
Release & Change Management v2.0
A4 — Hypercare Maintenance Period (Early Life Support)
Stage: Early Life Support (ELS) | Provide heightened monitoring and rapid issue resolution after release to Production.
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
18 / 19
STEPS
1
ELS period: 5 business days post-deployment (extendable for major/complex releases)
2
On-call rotation activated — team lead and key developers on standby
3
Monitoring dashboards configured: APM, error rates, latency, business KPIs
4
Daily ELS status report published by 5PM each day during hypercare
5
Incidents during ELS escalated immediately — P1 within 15 min, P2 within 1 hour
6
Rollback decision: if critical issue detected, CAB Manager authorizes rollback
7
ELS closure: CAB Manager confirms operational stability, hands over to IT Ops BAU
📤 OUTPUTS
✓ ELS monitoring report (daily)
✓ Incident tracking report
✓ Operation handover readiness checklist
🔐 CONTROLS
⚙ SLA monitoring automated via SIEM
⚙ Escalation matrix defined pre-deployment
⚙ Rollback capability maintained throughout ELS

## Slide 20
PT Equity Life Indonesia
Release & Change Management v2.0
A5 — Post-Implementation Review (PIR) & Release Closure
Stage: Release Closure | Formally close the release after confirming stability and capturing lessons learned.
CONFIDENTIAL | IT DevSecOps | PT Equity Life Indonesia
19 / 19
STEPS
1
PIR meeting scheduled within 5 business days of deployment (automated jalur: async review)
2
PIR agenda: deployment timeline, incidents, KPI comparison, lessons learned, open items
3
Change Owner presents: what went well, what failed, root cause of any issues
4
CAB Manager compiles: change metrics (success rate, lead time, rollback rate)
5
Lessons learned documented and fed back into SOP/runbook updates
6
CMS (Configuration Management System) updated with production configuration changes
7
CAB closure report issued — release officially closed in change management system
📤 OUTPUTS
✓ PIR report
✓ Lessons learned document
✓ Release/CAB closure report
✓ Updated CMS records
🔐 CONTROLS
⚙ PIR mandatory for all Major and Emergency changes (A.8.32)
⚙ KPI data captured for monthly reporting
⚙ CMS update verified by IT Ops